CDS Family & Behavioral Health Services, Inc.

Accessibility Plan

Five Year Plan 2011/2016

Revised for 2014/2016

Updated through April 2017 noted by red print

Submitted to
Jim Pearce, Chief Executive Officer

on

April 2017

Prepared by
Accessibility Work Group

| ## Mission: “Strengthening Communities by Building Strong Families” |  |  |
| --- | --- | --- |
|  | Geographical Area: Alachua, Baker, Bradford, Columbia, Dixie, Gilchrist, Hamilton, Lafayette, Levy, Madison, Putnam, Suwannee, Taylor and Union Counties |  |

This publication can be made available in multiple media formats upon request.

In April of 2017 Tracey Ousley Chief Operations Officer and Sam Clark Administrative Consultant reviewed the current Accessibility Plan document. The following information and updates are a result of that review.

Executive Summary:

CDS is a not for profit community based agency dedicated to providing quality, affordable children and youth and behavioral health services in partnership with our communities.  CDS became incorporated March 20, 1970.  Interface Youth Shelter opened in Alachua County in 1978 as one of the first runaway shelters in the State of Florida.  CDS still remains today, a provider of specialized services and programs for truant, runaway, homeless, ungovernable and lockout/throwaway youth and their families. CDS also provides substance abuse and mental health prevention, outreach, intervention and outpatient services for youth and adults.

- CDS believes services should be readily accessible to the people we serve.

  - In order to meet the needs of our communities our residential shelter programs are accessible 24 hours a day, seven days a week.

  - Our 1-800 # is answered by residential staffs that are able to conduct an initial screenings, provide phone counseling, and make appropriate referrals for services 24 hours a day, 7 days per week.

  - Many of our programs operate outside of “normal business hours” in order to meet the needs of those persons who work or go to school.  Many of our services are school-based or site based.

  - CDS has worked diligently to ensure that service locations are within a 60-minute drive for all persons served.

- CDS believes services should be delivered in a respectful and culturally competent manner.

- CDS believes that its staff should, to the extent possible, be representative of the communities served.  CDS works diligently to provide participants access to a diverse and culturally competent staff in all of our programs.

- CDS believes that prevention and intervention services for at risk children and youth, and adults are a right, not a privilege, and those families and other individuals in need should be able to access appropriate services regardless of their ability to pay. As such, CDS has various methods to receive compensation for services:

  - Federal, State  funds

  - Other grant funds

  - Limited access to student interns

  - Targeted donations

  - Referrals to other agencies

- CDS believes that services should be delivered in an environment that meets the needs of the persons served, including:

  - ADA compliance

  - Safety and security

  - Adequate privacy

- CDS believes that its duty is to assist in removing barriers that prevent a person served from fully integrating into the community of his/her choice.  Therefore, CDS provides:

  - Outreach services and education through community programs and its web site

  - A place to host community coalition meetings and provide community education forums

This Accessibility Plan outlines the methodology by which we have identified barriers within CDS, our plans for removal of such barriers, our ongoing commitment to accessibility planning, and how we will communicate this plan to the public.

CDS is committed to providing a barrier-free environment for our participants, their families, our volunteers, staff, guests and the community. CDS has established an Accessibility Work Group (AWG) committed to accessibility planning, and will continue to work with our community partners towards a barrier-free society.

1. Aim - The aim of the Accessibility Work Group (AWG) for CDS is to provide a barrier free environment for our participants, their families, our volunteers, staff, and guests of CDS. The AWG will ensure compliance with American Disabilities Act (ADA) as a minimum standard, will publish an annual Accessibility Plan Report, and recommit annually to accessibility planning and to broadening our scope for the removal and prevention of barriers.

2. CDS commitment to accessibility planning - CDS provides counseling services that support participation in all areas of life for children, youth and adults with behavioral health needs. We focus on the strengths of individuals and their families at home, school, workplace, and community. We pursue research on best practices, education and advocacy, and participate in local, regional and state wide system of services. CDS is committed to providing a barrier-free environment for our participants, their families, our volunteers, staff and guests; to broadening the scope of accessibility planning; and to continue working with our community partners to achieve a barrier-free society.

3.  Description of CDS - CDS provides services to 14 counties: Alachua, Baker, Bradford, Columbia, Dixie, Gilchrist, Hamilton, Lafayette, Levy, Madison, Putnam, Suwannee, Taylor and Union counties and three judicial circuits. CDS maintains facilities in the three largest counties, with prevention, intervention and residential shelter programs in Alachua, Putnam and Columbia counties. The geographical area is mostly economically poor and rural, spanning from North Central Florida to the southern border of Georgia. CDS offers a variety of programs and services such as, but not limited, to screening, assessment and development of an individual plan, group, family and individual counseling to meet the needs of participants in our program.

CDS was surveyed by the Commission on Accreditation of Rehabilitation Facilities (CARF) and received its third three year accreditation through FY 2015-2018. CDS maintains Substance Abuse Licenses in Alachua and Levy Counties for Prevention Services, and Child Caring Licenses for Interface-Central, Interface-Northwest and Interface-East. Due to  a contractual change with the Partnership for Strong Families CDS is no longer is required to maintain a Child Placing Licenses for Independent Living.  Major Funders includes: Partnership for Strong Families (contracted through Florida Department of Children and Families), and Circuit 3, 8  LSF Health Systems (contracted SAMH Program Offices with the Department of Children and Families), Florida Network of Youth and Family Services (funded through Florida Department of Juvenile Justice), HHS Basic Center Grant and United Way.

The organization has an annual operating budget of approximately $4.3 million, approximately 116 full and part-time employees and is a multi-program agency administered through a central office.  CDS programs are:

Prevention Services:               Evidenced-based Youth delinquency prevention and substance use prevention programs for youth and adults

Independent Living:               Life skills and supportive services for 16 & 17 year old foster care youth and youth in extended foster care and supportive services young adults up to age 23

Interface/Family Action:        Short term residential and nonresidential program for homeless, runaway, truant, locked out and ungovernable youth and families in crisis. Residential services are also available to youth needing Probation Respite and involved in Domestic Violence

Each of these programs has distinct goals and activities, which are consistent with the organization’s mission.  CDS administration utilizes centralized fiscal, human resources and data system to enhance program management.

4. Six Objectives for this Accessibility Plan:

- Identifies the membership of the Accessibility Work Group.

- Describes the process and methodology by which CDS will identify barriers.

- Identify the goals set by the Accessibility Work Group by fiscal year and outcome achieved.

- Identify barriers that have been successfully removed in the past year.

- Describes the barriers that are to be removed in upcoming years.

- Describes how CDS will communicate this accessibility plan to the public.

- Membership of the Accessibility Work Group - In consultation with the Board of Directors, the CDS CEO established the AWG in FY 14/15 and authorized the group to pursue its stated aim and objective. The CEO as coordinator of the Accessibility Work Group (AWG) appointed Peggy Vickers, Regional Coordinator as chair of the group. Peggy Vickers retired in 2016 and Tracey Ousley took over as Chair of the AWG. Cassandra McCray was added the committee due to organizations intent to build a building for Interface Central.

Membership -The following members form the AWG steering committee:

| Member | Program Area |
| --- | --- |
| Tracey Ousley | Chief Operations Officer |
| Cassandra McCray | Regional Coordinator |
| Roy Erdman | Maintenance Supervisor |

- Barrier-Identification Methodologies- The AWG may use one or a combination of the following methods to identify, remove, and prevent barriers:

| Method | Description |
| --- | --- |
| Identified Barriers | Review and incorporate into the plan any barriers as identified by participants, their families, volunteers, staff, guests, monitoring or licensing bodies. |
| Conduct Surveys | Survey participants, their families, volunteers, staff and community partners to identify barriers and present suggestions for resolutions. |
| Conduct Focus Groups | Hold focus group sessions with staff and volunteers and with various participants to obtain their expertise. |
| Consult Community Groups and Organizations | Consult community organizations to educate the committee and staff such as the Center for Independence, Vocational Rehabilitation, University of Florida Counseling Rehabilitation Program, and Blind Services. |
| Conduct Accessibility Audit | Perform a review and audit utilizing available audit tools, such as the CARF Guide to Accessibility. |
| Consult Professional Services | Enlist professional services where appropriate, in matters such as architectural design, computers and business equipment, sensitivity training. |

- Four Goals FY 2014/2015 for Barriers and Outcome.

- Increase CDS visibility and public relations.

- Increase or maintain admissions to IYP Residential Programs to 22 beds filled per day.

- Individuals and families receive a welcoming access to appropriate services regardless of family issues.

- Continue to improve program’s access by having “no wrong door” access that emphasize welcoming and engaging all individuals and families.

- Architectural and Physical – Architectural barriers have been identified through internal and external inspections, assessments of need and employee, stakeholders and consumers feedback.  All three IYP Shelters maintain weekly internal inspections. In July of 2015 CDS added a semi-annual review for each shelter on each shift of both external and internal safety and maintenance issues.  They are monitored externally annually for health and fire inspections. Non-Residential facilities maintain a monthly internal inspection and are monitored externally annually by the fire inspections.  Additionally multiple funders inspect our facilities at a minimum annually including DCF licensure, and DJJ/ Florida Network.  All three IYP Shelter Programs and 3615 Building meet ADA requirements.  The 1218 building was constructed and occupied by the agency prior to the passage of the ADA requirements.

Specifically, regarding Interface Central the Board of Directors determined that the building was in need of major renovation or an entirely new building. A local architect donated time to access the situation and make recommendations. It was determined that renovations would be too major an undertaking and not worth the expense. A plan to build a new building on the site was enacted. The President of the Board of Directors appointed a Building Design Committee in June of 2016 comprised of Tommy Lane Board President, Daniel Crapps Board Vice President, Jim Pearce CEO, Tracey Ousley COO and Cassandra McCray Regional Coordinator to develop funding and plans for the project.

In addition, the Florida Network of Youth and Family Services requested the Legislature increase the bed rate in order to facilitate on going infrastructure support for Florida’s shelter network. Interface Central was a top Network priority for a new building. The Board of Directors had already committed money previously donated to Community Alternative Services Foundation (CASF) as match for the project.  The Legislature did fund the rate increase, however shortly thereafter the Governor Office determined the rate increase in the absence of legislative proviso would be restricted to program operations only.

Daniel Crapps and Sam Clark met with staff of the Gainesville Planning Department and learned that building a new shelter at the present location under the current zoning regulations would restrict the beds to 15 beds. This realization along with a more detailed review of the site made the Building Design Committee believe that it would be in the best interest of the project to look for a new location to build the shelter.

The Governors determination disallowing the use of state funds for infrastructure improvements also caused the Building Design Committee to reassess fund raising strategies. Ultimately in May of 2016 the Board of Directors of CASF entered into a contract with Tommy Lane to lead the fund raising effort.

- Attitudinal – CDS continues to seek to reduce the stigma associated with persons who runaway, truant, ungovernable or locked out and/or homeless youth and persons with substance use and mental illness. In May of 2015 the CINS/FINS Management team began reviewing the effectiveness of the current Behavior Management system for youth in sheltered at Interface. It was postulated that elements of our system were not trauma sensitive and could be creating adverse reactions among some participants. As a result the team began to explore trauma sensitive methodologies.

- Environmental – CDS strives to create an environment where people are comfortable and feel their confidentiality is maintained for persons served and employees to achieve their highest potential.  Continued efforts are needed to create environments that are reflective of the cultural customs of the participants we serve. One realization acquired through exploring trauma sensitive literature was that the environment was of critical importance to a successful approach. After an introductory training to trauma sensitive care provided by COO Sam Clark to staff in each of our shelters, staff was tasked with the responsibility to look at their local shelters for ways to make the environment more sensitive to the needs of our participants. Examples of these might include: Softer lighting in bedrooms 30 minutes before lights out; putting nightlights in bedrooms to eliminate the need for flashlights for bed checks; providing book lights for participants who would like to read for 15 minutes after lights out; getting an I-Pad for each shelter to use with youth with special needs; using sound machines for white noise and or the creation of soothing sounds in the shelters; getting eye masks for sleep; using lavender or lemon scented soaps; creating a comfort room; giving kids squeeze toys to reduce stress; allowing participants to have more personal items that are meaningful to them available; having stuffed animals available; having an area designed for participants to relieve frustration.

In January of 2016 the Florida Network provided $10,000 for each shelter to enhance services for participants. CDS used the bulk of these funds to further our efforts to create trauma sensitive environments in each shelter.

- Employment – CDS strives to maintain a diverse workforce sensitive to the unique needs of our participants.  CDS continues to strive towards hiring and maintaining the highest quality employees available.  In order to attract more qualified candidates Human Resources has expanded posting sites including Indeed, Employ Florida Marketplace, Craig’s list

- Financial – CDS seeks to reduce and or eliminate financial constraints that may restrict the ability of eligible consumers to access any services consistent with their needs and preferences.  CDS continues to offer services without charge to children, youth and families.

- Information, Communication and Technology – CDS seeks to provide open channels of communication that allow persons served, employees and stakeholders to access information that accurately represents the status of the organizations systems and outcomes.  In addition CDS seeks to facilitate communication among persons served and employees that provides a basis for personal and professional growth and well- being. In September of 2016 CDS non-residential programs added e-mail and text options to our Informed Consent form to increase communication with parents and participants.  Some barriers were noted in how we share information with our participants, families and the community, and how to best utilize available technology to share such information. At the end of 2014 CDS created a FaceBook presence and in April/May of 2015 updated our brochures, fax and letterhead documents to include a Facebook icon. The CDS website and Facebook icons were added to staff computers so that people in e-mail communication with staff can access these sites directly.  CDS continues to struggle with name/public recognition.  Our name continues to be a barrier in the area of communication and recognition.

- Policy, Practice and Procedures - Improvements to our policies and practices are ongoing, to ensure they reflect the underlying values of CDS and our commitment to a Person-Centered Care Model. Person-Centered Care is a philosophy of support and an attitude that focuses on the strengths, needs, abilities and preferences of individuals that recognizes the role and support of family, and promotes individualized choices by participants and their families.

- Transportation – CDS will provide services in areas where public transportation is available and offer services in schools and at sites where our participants are available.  Shelters continue to provide transportation to and from school as needed.

d)  Barriers To Be Addressed During 2011/2016 - The removal of identified barriers is prioritized annually and presented to the CDS Executive Management Team for review, approval, and endorsement. The priority for removing barriers shall be determined on the basis of meeting the physical needs of our participants and the community, ensuring health and safety, and promoting barrier-free access to information. Refer to Action Plan, Barrier Identification, for a list of identified barriers, the recommended action and timeline for removal.

e)  Review and monitoring process - The AWG steering committee will commit to meeting annually to:

- Continue to identify barriers

- Determine appropriate measures to ensure that removal of identified barriers has been achieved

- Ensure that all polices, practices, and services continue to prevent barriers

- Promote education and awareness

- Report annually to CDS Executive Management Team

- Communication of the Plan - This Plan will be posted on CDS Intranet, and is available upon request.

ACTION PLAN FY 2014/2016

The purpose of this document is to provide a means to facilitate continual quality improvement in the area of accessibility.

CDS Family & Behavioral Health Services, Inc. is committed to providing an organizational milieu that seeks to accommodate the needs of all persons served, employees, volunteers and stakeholders. Central to this commitment is the removal of architectural, attitudinal, employment, and other barriers that may impede full access to the services and programs of the organization.

This Accessibility Plan corresponds to CDS Family & Behavioral Health Services, Inc. internal evaluation of barriers through the use of facility inspections, assessments of need, and consumer, stakeholder, and employee feedback. The Accessibility Plan is reviewed and updated on an annual basis as a part of the agency’s Strategic Planning process, reviewed and endorsed by Executive Management Team and CEO.

## Architectural Barriers

Goal: To help identify and minimize any architectural/physical barriers to the site(s).

## architectural barriers - Bivens- 3615 SW 13th Street, Gainesville, Fl  32608

External Barriers/ Internal Barriers

| Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| Pavement and property has uneven surfaces that are to costly to repair that may create a hazard. | Continue to inspect the parking lot. Contact with vendor to do asphalt repairs and apply sealer | Maintenance Supervisor | Monthly July 2017 |  |  |

ARCHITECTURAL BARRIERS ADMINISTRATION AND IL BUILDING-1218 NW 6TH STREET, GAINESVILLE, FL  32601

External Barriers/ Internal Barriers

| Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| Pavement and property has uneven surfaces that are too costly to repair that may create a hazard. | Continue to inspect the parking lot | Maintenance Supervisor | Monthly |  |  |

ARCHITECTURAL BARRIERS INTERFACE YOUTH PROGRAM-CENTRAL, 1400 NW 29TH ROAD, GAINESVILLE, FL  32605

External Barriers/ Internal Barriers

| Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| Pavement and property has uneven surfaces that are too costly to repair that may create a hazard | Continue to inspect the parking lot | Maintenance Supervisor | Monthly |  |  |
| Interface is a converted family residence built in the 1950’s and the wear and tear over the years and the continuing cost of repairs substantiate the need for a new facility | The Board has established a Building Design Committee to spearhead this project | Board/Staff Committee | Typically meets monthly |  |  |

ARCHITECTURAL BARRIERS- INTERFACE YOUTH PROGRAM NW, 1884 SW GRANDVIEW ST., LAKE CITY, FL  32025

External Barriers/ Internal Barriers

| Barrier | Proposed Solution | Person/Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| None at the present time |  |  |  |  |  |

ARCHITECTURAL BARRIERS- INTERFACE YOUTH PROGRAM- EAST, 2919 KENNEDY ST., PALATKA, FL  32177

External Barriers/ Internal Barriers

| Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| Pavement and property has uneven surfaces that are too costly to repair that may create a hazard | Continue to inspect the parking lot | Supervisor | Monthly |  |  |

Other Barriers

Goal: Additional barriers, as identified, will be addressed as needed and may include but are not limited to: safety, waiting lists, staff performance, program design, funding, technology, staffing patterns etc.

IDENTIFIED BARRIERS

| Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| Web page needs on-going updating. | Continue to seek out volunteers to help update and maintain the web site | Outreach/Safe Place Specialist in Central Region |  | Ongoing | In December 2016, the decision was made to change web hosts to Go Daddy to increase efficiencies and save money |
| FaceBook needs constant updating | Continue to approach staff for ideas related to how to improve our FaceBook presence | COO, Regional Coordinator East Region and Outreach/SafePlace Specialist in IYP East | Ongoing |  |  |
| CDS has a “no wrong door” access policies and procedures that emphasize welcoming and engaging all individuals and families with co-occurring issues from the moment of initial contact. | CDS needs to continue to train all staff on the “no wrong door” access policies and procedures with emphasize on welcoming and engaging all individuals and families with co-occurring issues from the moment of initial contact. | Regional Coordinator | Ongoing |  | Policy developed for use throughout the agency |

## Attitudinal Barriers

Goal:  To reduce the stigma associated with counseling services, runaway and troubled youth, and particularly LGBTQ youth by promoting CDS Programs in the community.

IDENTIFIED BARRIERS (Attitudinal)

Agency-Wide External Barriers/ Internal Barriers

| Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| Create a welcoming access to appropriate CINS/FINS programs and services regardless of gender identification. | Provide staff training on issues related to gender identity or expression Invite Leadership from the PRIDE Center and PFLAG to tour IYPC | Regional Coordinator/Safe Place Outreach Specialist Regional Supervisor/ Safe Place Outreach Specialist | 12/14 9/17 | 10/14 | This remains a goal for the new plan for 2017. |
| Need to improve relationships with other organizations who reach out to LGBTQ youth | Safe Place/Outreach staff represent CDS with PFLAGS Assist in sponsorship of PFLAG Annual Event | Safe Place Outreach Specialist Central Region | 10/13 | Ongoing ongoing | Develop a Cooperative Service Agreement in the new plan for 2017. |
| Provide information, presentations, PSAs and events that assist in the removal of attitudinal barriers and information regarding CDS Programs, their services and benefits of these services to share with the public. | Provide PSAs and positive news events with our media partners. Provide a community event spotlighting positive youth behaviors. Continue to participate in local and regional events to promote our agency and services. Maintain current CDS brochures and make them available to all CDS staff. | Outreach/Safe Place Specialist, Volunteers and Committee members | Monthly Article in North Florida School Days Magazine Annual Spotlight on Youth Provide documented outreach events. Annual review and update | Ongoing | Spotlight on Youth just completed its 18th year and will be reviewed for future efficacy in the next plan year. |

#### Communication Barriers

Goal: To reduce communication barriers in the provision of services (i.e. language, format, cultural differences, and telecommunication).

IDENTIFIED BARRIERS (Communication)

Agency-Wide External Barriers/ Internal Barriers

| Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| Continue to promote CDS in public as a corporate identity. | Take advantage of PR moments to gain positive media attention. | CEO/COO, Outreach/Safe Place Specialist and Volunteers |  |  |  |
| To increase the availability of information regarding CDS services, programs, and outcomes to persons served, employees, communities and stakeholders. | Revise the annual report to include specific information regarding individual program outcomes. Seek to increase contact and use of local media to communicate specific information regarding programs and services. | Outreach/Safe Place Specialist Outreach/Safe Place Specialist | Annual Meeting On-going |  |  |
| Low visibility in the community—the public doesn’t know who we are or what we do. Lack to referrals for services | Increase the number of Safe Place locations Establish and implement plan to contact referral sources to increase utilization of shelter services Each Region needs to establish an Outreach Plan in order to increase referrals for services | Outreach/Safe Place Specialist In 2013 CDS applied for and received a Basic Center Grant for the East Region in part funding an Outreach SafePlace Specialist to address this issue. Regional Coordinators Regional Coordinators | Annual Semi Annual Due February 1, 2017 | Ongoing | There are 25 businesses participating as Safe Place sites. Ride Solutions als represents 33 mobile sites. |
| Making sure that appropriate staff uses the intranet. | Provide accessibility to internet/intranet. To train staff to use new software and changes due to the new server. | Data Systems Manager | On-going |  |  |
| Identify need for interpreting services. | Identified a single point of contact for all auxiliary aids/accessibility plans and accommodations made for persons with a disability. | Human Resources Specialist/Regional Coordinators | Monthly Report |  |  |
| Hearing Impaired Attestation Training | Develop and provide training materials for CDS employees regarding the needs of persons who are deaf or hard of hearing and persons with disabilities, in accordance with Section 504 of the Rehabilitation Act and Title II of the ADA. | Human Resources Specialist/Regional Coordinator | At time of hire Ongoing |  |  |
| Need to increase awareness of addressing employee needs | Created an Accommodation Log to track employee needs requests and outcomes. | COO created Log in September 2015 and works with Managers to keep it up to date | Ongoing |  |  |

###### Employment Barriers

Goal: To reduce barriers to employment to maintain a diverse workforce sensitive to the unique needs of participants and representative of the community.

IDENTIFIED BARRIERS (Employment)

Agency-Wide External Barriers/ Internal Barriers

| Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| Reduce barriers for attracting qualified employees by developing expanded revenue sources. | Increase effort to access donations, grants and foundations. Meet productivity standards set by EMT. | CEO/Board of Directors Coordinators. | On-going |  |  |
| CDS Agency-wide Office equipment: computers, faxes, printers, copiers, office space and work stations are generally not wheel chair accessible or easy to read for a person with low vision. | CDS will provide reasonable accommodations for individuals in need of these corrections. | Data Manager and Regional/ Program Coordinator | On-going |  |  |

Environmental Barriers

Goal: To reduce environmental barriers (anything about the setting that impedes service delivery)

IDENTIFIED BARRIERS (Environmental)

Agency-Wide External Barriers/ Internal Barriers below should be represented in the next fiscal year

| Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| Increase the evidence of decorations and materials that reflect the cultural diversity of persons served. | Conduct an assessment of our programs and facilities and place art, posters, reading and educational materials that reflect our diverse participants. | Regional Program Coordinators | Annual |  | In 2015/16Family Action Central has had several volunteers and a University of Florida class come and create a kid friendly environment in waiting areas and hallways. |

### Financial Barriers

Goal: To reduce financial barriers for receiving services

IDENTIFIED BARRIERS (Financial)

Agency-Wide External Barriers/ Internal Barriers

| Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| The state has separate funding sources for SAMH services. | Advocate with Florida Alcohol and Drug Abuse Association and Florida Council to support the delivery of integrated approaches to funding. | CEO/COO | Ongoing |  |  |

#### Transportation Barriers

Goal: Transportation barriers include inability to reach service locations or inability to fully participate in programming.   Transportation systems should fully accommodate any community member seeking to access services.

IDENTIFIED BARRIERS (Transportation)

Agency-Wide External Barriers/ Internal Barriers

| Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- |
| Public transportation is only available within the city limits of Gainesville in Alachua County. All other cities and counties have limited access to Medicaid transportation van, which only services persons with Medicaid. . | Maintain level of services offered off site. Continue to monitor travel expenses. Provide services during the hours of public transportation bus routes. | Regional Coordinators, Data Systems Manager and CFO | Monthly review of Coordinators Budgets |  |  |