CDS Family & Behavioral Health Services, Inc.

Information Technology Five Year Plan

FY 08-09 through FY 12-13

Submitted to
Jim Pearce
Chief Executive Officer

Prepared by
Information Technology Team:

Estela Rosa-Garcia	Samuel P. Clark	Peggy Vickers
	Data Systems Manager	Chief Operations Officer	Q.A. Coordinator

| June 2008 Mission: “Strengthening Communities by Building Strong Families” |  |  |
| --- | --- | --- |
|  | Geographical Area: Alachua, Baker, Bradford, Columbia, Dixie, Gilchrist, Hamilton, Lafayette, Levy, Madison, Putnam, Suwannee, Taylor and Union Counties |  |
|  | 1218 NW 6th Street GAINESVILLE, FL 32601 (352) 334 - 3800 |  |

This publication can be made available in multiple media formats upon request.

Table of Contents

Introduction	1

Executive Summary	1

Assessment	2

Hardware	2

Current Hardware Resources & Description of Use	2

Objectives	3

Software	3

Current Software Resources & Description of Use	3

Objectives	3

Assistive Technologies	4

Objectives	4

Network Infrastructure	4

Description	4

Objectives	4

Internet & E-Mail	4

Description of Use	4

Objectives	5

Websites	5

Description of Use	5

Objectives	5

Security	5

Description of Security Measures	5

Objectives	6

Virus Protection	6

Description	6

Objectives	6

Confidentiality	7

Description	7

Objectives	7

Data Back-ups	7

Description	7

Objectives	7

Disaster Recovery	7

Technology Plan Recommendations Details	8

Categorically	8

Chronologically	9

# Introduction

Communication is fundamental to our services and Information Technology Resources are a fundamental asset in facilitating communication.  CDS Information Technology Five Year Plan is intended to document the status of the organization’s use of technology and to provide goals for improving technology for administration and program support for participant services.

# Executive Summary

CDS operates six sites over three counties, with over 70 microcomputers and laptops.  Our main strengths are an integrated, flexible, customizable Management Information System; strong security, confidentiality, backup, and virus protection protocols; an intranet site which provides staff easy access to all agency policies, forms, reports, and other important information; compatible productivity software deployed throughout the agency; and in-house support and maintenance on all IT resources.  Our main challenges are insufficient network speed, and some old equipment (5 Pentium II’s, 29 Pentium III’s, 2 obsolete Video Surveillance Systems).

In order to foster a high level of productivity and user satisfaction throughout the agency, CDS maintains on ongoing schedule of evaluation, maintenance, upgrade, training, and tracking systems.  The top priorities for FY 08-09 have been identified as:

- A necessary upgrade of the networking infrastructure

- Replacement of Video Surveillance Equipment at IYP-E, and IYP-NW

- Development of an equipment replacement schedule and budget.

- Maintenance of all ongoing systems

What follows is a detail assessment of all IT resources, as well as objectives to be met over the next five years.  These objectives are then summarized on the Technology Plan Implementation Details section of this plan first arranged categorically and then chronologically.

# Assessment

## Hardware

### Current Hardware Resources & Description of Use

In the past we have relied, and been very successful, on direct grant funding for specific equipment and on donations of other agencies’ discarded equipment.  As more of our staff and programs have come to rely on the use of IT resources for day-to-day operations it is important that we develop an internal replacement budget.

Critical Servers:  The Medical Manager server, replaced in 10/18/01, is a Dell Power Edge 2500 with redundant power supplies, and RAID-1 dual drives.  The Fiscal server, replaced in 4/19/07, is a Dell Precision Workstation 390 with RAID-1 dual drives.

Microcomputers:  CDS provides microcomputers to personnel whose responsibilities require and benefit from their use (63 currently in use).

Laptops:  CDS provides laptops to personnel whose responsibilities require and benefit from their use (9 currently in use).

Networking equipment:  Routers are provided and maintained by Internet Service Providers.  They are located behind firewall equipment.

Printers:  A variety of single user and network printers are available throughout the entire agency, affording all equipment with a means to print.

Phone Systems:  Bivens, 1218, and SAMH-East sites have phone systems with automated voice features.  Every user has access to his/her own password-protected voice-mail.  Shelter site’s phone systems are direct answer.  Cell phones are provided to appropriate personnel.  The State SUNCOM system is CDS main carrier, with local phone carriers utilized where SUNCOM is not available.

UPS:  All servers, microcomputers, firewall, non-laser printers, and phone systems are protected by APC UPS’s with appropriate power levels.

Other:  Copiers and fax machines are available throughout the agency.  LCD projectors are made available to authorized personnel.  Although our three residential sites are equipped with Video Surveillance systems, only the one at IYP-C is operational.

Training:  New-hire orientation training, annual required training, new-systems training, and user-identified training is made available to CDS personnel.

Inventory:  A ‘living-document’ inventory is maintained by the Information Systems Specialist.

Maintenance:  The Information Systems Specialist completes or coordinates periodic maintenance and troubleshooting for IT resources.  Servers, micro-computers, and laptops are purchased with 3 years next-day, on-site maintenance agreements.  Maintenance contracts are in place with phone systems vendor.  Internet Service Providers maintain routers.

Applicable Policies: 	  P-1067 Hardware

  P-1074 Software and Hardware Standards

	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Budget for annual replacement and upgrades.

- Evaluate useful life of critical servers on an annual basis, and replace as needed.

- Replace outdated microcomputers, laptops, and other IT equipment.

- Replace Video Surveillance Equipment at IYP-E and IYP-NW.

- Conduct periodic maintenance on all equipment.

- Schedule and implement all necessary training

- Maintain an up-to-date inventory system.

- Review and update policies on an annual basis, or as needed.

## Software

### Current Software Resources & Description of Use

Accounting Software: 	The Fiscal Department utilizes SAGE MAS 90 software to complete financial and administrative functions.

Human Resources: ABRA Human Resources software is utilized by our full-time HR Specialist in addition to Excel spreadsheets and Access databases.  These systems facilitate the tracking of 100-150 employees and the multiple requirements associated with Human Resources.

Donor Management:  The E-Tapestry web-based system allows us to capture, organize and follow-up on donor leads which can positively impact every aspect and program in our agency.

Management Information Systems (MIS):  The Data Systems Department maintains Medical Manager as CDS’s internal MIS.  The software is housed in a UNIX-SCO operating system server.  In addition, other MIS packages are utilized as required by Federal, State, and Local funding contracts.

Productivity Software:  In order to ensure compatibility with major funding sources and stakeholders CDS utilizes Windows based Microsoft Office software.  Other software for project specific needs is also acquired and utilized as needed.

Training:  New-hire orientation training, annual required training, new-systems training, and user-identified training is made available to CDS personnel.

Inventory:  CDS maintains current licenses for all its software.

Maintenance:  Support/service agreements are maintained for Medical Manager, Fiscal, and Human Resources software.

Applicable Policies: 	  P-1068 Software

  P-1074 Software and Hardware Standards

	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Budget for annual replacement and upgrades.

- Evaluate useful life of critical software on an annual basis, and replace as needed.

- Evaluate software version upgrade needs on an annual basis, and replace as needed.

- Conduct periodic updates on all software.

- Schedule and implement all necessary training

- Maintain an up-to-date inventory system.

- Review and update policies on an annual basis, or as needed.

## Assistive Technologies

In cases where an employee or participant may benefit from assistive technology that would increase or improve their functional capabilities CDS will attempt to accommodate this need if is fiscally responsible and/or if the need can be resolved through an applicable referral.

### Objectives

- Remain informed of changes in the requirements of title III of the Americans with Disabilities Act.

## Network Infrastructure

### Description

Wide Area Network (WAN):  CDS’s WAN connects programs at five (6) separate sites in three (3) counties, namely:  Gainesville-Bivens, Gainesville-6th Street, Gainesville-IYPC, Lake City-IYPNW, Palatka-IYPE, and Palatka-SAMH East.  Connectivity is attained through total private network (TPN) tunneling technology over the internet, secure virtual private network (VPN) tunneling technology over the internet, leased T1 lines, or private fiber-optic lines.  Connectivity speed has become problematic.  Thus, alternatives need to be evaluated.

Local Area Networks (LAN’s):  CDS maintains LAN’s for specific programs to facilitate communications and provide efficient and secure sharing of information.

Maintenance:  The Information Systems Specialist is responsible for the day to day operations and coordination of network troubleshooting.  The DSM is responsible for setting-up and upgrading/changing CDS’s network infrastructure.

Applicable Policies: 	  None

### Objectives

- Evaluate the efficacy of current network infrastructure and communications providers.

- Identify and implement a better connectivity option.

- Maintain up-to-date infrastructure configuration settings.

- Review and update policies on an annual basis, or as needed.

## Internet & E-Mail

### Description of Use

Internet & E-Mail Access:  As Federal, State, local funding agencies, and other stakeholder’s reliance on internet communications became standard operating practice, CDS responded by making internet & e-mail access part of normal day-to-day operations.  This access allows us to respond in a timely manner and to stay connected to required web-based reporting systems and resources.  CDS attains Internet connectivity and e-mail services via Internet Service Providers.

Applicable Policies: 	  P-1075 E-Mail Systems

	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Evaluate the adequacy ISP providers.

- Review and update policies on an annual basis, or as needed.

## Websites

### Description of Use

cdsfl.org:  CDS maintains this website to communicate to the community at-large all essential aspects of the organization, with recent additions such events and job opportunities.  E-mail addresses are linked to this domain.

cdsgvl.org:  CDS maintains this site as an Intranet, intended for the use of personnel and stakeholders.  It contains CDS plans, reports, policies, forms, organizational information, and personnel information.

Maintenance:  The Outreach Specialist is responsible the day-to-day maintenance of CDS’s Website and the DSM for CDS’s Intranet.  The COO must approve all critical content changes.

Applicable Policies: 	  P-1076 Websites

  P-1010 Policy Review Process

### Objectives

- Maintain CDS domains registered.

- Evaluate websites’ functionality and content.

- Maintain websites’ contents current.

- Communicate with personnel website changes.

- Review and update policies on an annual basis, or as needed.

## Security

### Description of Security Measures

Network Security:  The agency-wide network is controlled by Data Systems Department.  It supplies on-line computer systems access, and internet access.  Systems such as Medical Manager, NETMIS, SAMHIS, FSFN, JJIS, and HMIS utilize this as the primary communications line.

Equipment:  Both the Fiscal and Data Systems servers have reliable redundant technologies built into them.  The Medical Manager server has redundant power supplies and RAID-1 dual drives.  The Fiscal server has RAID-1 dual drives.  RAID (Redundant Array of Independent Disks) Level 1 (mirroring) provides full redundancy, with one disk being a copy (mirror) of the other.  If one disk fails, the other contains the same data.  In addition, data is backed up on a daily basis.  All computers are protected by APC UPS’s & unique identifier for each user.  Specific steps to protect wireless IT devices, above and beyond those described above are in place, consisting mainly of a higher level of encryption and personnel training.  Fax Machines are located in secure areas.

Data Security:  All users of e-mail, MM and other contractually required Management Information Systems (NETMIS, SAMH-IS, PBPS, JJIS, HMIS) have unique personal identifier(s) and password(s) assigned.  These are assigned and/or controlled by the security officer and his/her designee(s) and are confidential.

Physical Security:  The Business Continuity Emergency Preparedness Plan, Preparation Plan (Phase 1) addresses security measures in this area.

Training:  CDS’s Security Awareness Training program is maintained by Human Resources.

Applicable Policies: 	  P-1072 Security

	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Evaluate the adequacy of security measures.

- Review and update policies on an annual basis, or as needed.

- Schedule and implement all necessary training.

## Virus Protection

### Description

CDS follows protocols to minimize damage from computer viruses and other malware.  In addition to Anti-virus software and firewall equipment, staff are instructed and trained on preventive measures.

Maintenance:  The Information Systems Specialist has day-to-day responsibility for virus protection practices.

Training:  New-hire orientation training, annual required training, new-systems training, and user-identified training is made available to CDS personnel.

Applicable Policies: 	  P-1066 Virus Protection

  P-1074 Software and Hardware Standards

	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Evaluate software version upgrade needs on an annual basis, and replace as needed.

- Conduct timely updates on virus definitions.

- Review and update policies on an annual basis, or as needed.

## Confidentiality

### Description

CDS systems are designed to ensure that the confidentiality of its participants is not compromised by the use of Information Technology Resources.  Access to Medical Manager and other Participant Systems is maintained by Data Systems personnel.  All systems allow for several levels of access that control inquiry and update capabilities to what an employee has a need to know.  Each user is assigned a unique user ID and password, and granted a level of access commensurate to his/her responsibilities.

Applicable Policies: 	  P-1073 Confidentiality Standards

  P-1072 Security

	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Review and update policies on an annual basis, or as needed.

## Data Back-ups

### Description

Data back-ups are completed daily on CDS’s critical systems and on a scheduled basis on other important information.  Removal of sensitive data follows specific steps.

Maintenance:  The DSM has overall responsibility for back-up practices.

Applicable Policies: 	  P-1065 Backups

	 P-1074 Software and Hardware Standards

### Objectives

- Conduct daily backups on critical systems

- Develop and maintain a backup schedule

- Review and update policies on an annual basis, or as needed.

## Disaster Recovery

Refer to CDS’s comprehensive Business Continuity Emergency Preparedness Plan, Phases 1 – 4.

Technology Plan Recommendations Details

## Categorically

| Category | Objectives | Responsibility | Implementation Schedule |
| --- | --- | --- | --- |
| Hardware | - Budget for annual replacement and upgrades. | COO, CFO, DSM | Annually: Sept. – Oct. |
|  | - Evaluate useful life of critical servers on an annual basis, and replace as needed. | DSM | Annually: August |
|  | - Replace outdated microcomputers, laptops, and other IT equipment. | DSM, Information Systems Specialist | Annually: April – May |
|  | - Replace Video Surveillance Equipment at IYP-E and IYP-NW. | COO, DSM, Coordinators | April – May 2009 |
|  | - Conduct periodic maintenance on all equipment. | Information Systems Specialist | On-going |
|  | - Schedule and implement all necessary training | DSM, Information Systems Specialist | On-going |
|  | - Maintain an up-to-date inventory system. | Information Systems Specialist | On-going |
|  | - Review and update policies on an annual basis, or as needed. | COO, DSM | Annually: Feb. – Mar. and as needed |
| Software | - Budget for annual replacement and upgrades. | COO, CFO, DSM | Annually: Sept. – Oct. |
|  | - Evaluate useful life of critical software on an annual basis, and replace as needed. | DSM, Information Systems Specialist | Annually: August |
|  | - Evaluate software version upgrade needs on an annual basis, and replace as needed. | DSM, Information Systems Specialist | Annually: August |
|  | - Conduct periodic updates on all software. | Information Systems Specialist | On-going |
|  | - Schedule and implement all necessary training | Information Systems Specialist | On-going |
|  | - Maintain an up-to-date inventory system. | Information Systems Specialist | On-going |
|  | - Review and update policies on an annual basis, or as needed. | COO, DSM | Annually: Feb. – Mar. and as needed |
| Assistive Technologies | - Remain informed of changes in the requirements of title III of the Americans with Disabilities Act. | COO, DSM, QAC | On-going and Annually: Feb. – Mar. |
| Network Infrastructure | - Evaluate the efficacy of network infrastructure and communications providers. | DSM | Annually: August |
|  | - Identify and implement a better connectivity option. | DSM | Sept. – Dec. 2008 |
|  | - Maintain up-to-date infrastructure configuration settings. | DSM, Information Systems Specialist | On-going |
|  | - Review and update policies on an annual basis, or as needed. | COO, DSM | Annually: Feb. – Mar. and as needed |
| Internet & E-Mail | - Evaluate the adequacy ISP providers. | DSM | Annually: August |
|  | - Review and update policies on an annual basis, or as needed. | COO, DSM | Annually: Feb. – Mar. and as needed |
| Websites | - Maintain CDS domains registered. | Information Systems Specialist | Website: 12/18/16 Intranet: 9/12/12 |
|  | - Evaluate websites’ functionality and content. | COO, DSM, QAC | Annually: August |
|  | - Maintain websites’ contents current. | COO, DSM | On-going |
|  | - Communicate with personnel website changes. | EMT | On-going |
|  | - Review and update policies on an annual basis, or as needed. | COO, DSM, QAC | Annually: Feb. – Mar. and as needed |
| Security | - Evaluate the adequacy of security measures. | DSM, EMT | Annually: August |
|  | - Review and update policies on an annual basis, or as needed. | COO, DSM, QAC | Annually: Feb. – Mar. and as needed |
|  | - Schedule and implement all necessary training. | DSM, Data Systems Staff, HR Specialist | On-going |
| Virus Protection | - Evaluate software version upgrade needs on an annual basis, and replace as needed. | DSM, Information Systems Specialist | Annually: August |
|  | - Conduct timely updates on virus definitions. | Information Systems Specialist | Weekly |
|  | - Review and update policies on an annual basis, or as needed. | COO, DSM | Annually: Feb. – Mar. and as needed |
| Confidentiality | - Review and update policies on an annual basis, or as needed. | COO, DSM, QAC | Annually: Feb. – Mar. and as needed |
| Data Backups | - Conduct daily backups on critical systems | CFO, DSM | Daily |
|  | - Develop and maintain a backup schedule | Information Systems Specialist | On-going |
|  | - Review and update policies on an annual basis, or as needed. | COO, DSM, QAC | Annually: Feb. – Mar. and as needed |
| Disaster Recovery | Refer to CDS’s comprehensive Business Continuity Emergency Preparedness Plan, Phases 1 – 4. |  |  |

## Chronologically

| Implementation Schedule | Responsibility | Category | Objectives |
| --- | --- | --- | --- |
| Daily | CFO, DSM | Data Backups | Conduct daily backups on critical systems |
| Weekly | Information Systems Specialist | Virus Protection | Conduct timely updates on virus definitions. |
| On-going | Information Systems Specialist | Hardware | Conduct periodic maintenance on all equipment. |
| On-going | DSM, Information Systems Specialist | Hardware | Schedule and implement all necessary training |
| On-going | Information Systems Specialist | Hardware | Maintain an up-to-date inventory system. |
| On-going | Information Systems Specialist | Software | Conduct periodic updates on all software. |
| On-going | Information Systems Specialist | Software | Schedule and implement all necessary training |
| On-going | Information Systems Specialist | Software | Maintain an up-to-date inventory system. |
| On-going | DSM, Information Systems Specialist | Network Infrastructure | Maintain up-to-date infrastructure configuration settings. |
| On-going | COO, DSM | Websites | Maintain websites’ contents current. |
| On-going | EMT | Websites | Communicate with personnel website changes. |
| On-going | Information Systems Specialist | Data Backups | Develop and maintain a backup schedule |
| On-going | DSM, Data Systems Staff, HR Specialist | Security | Schedule and implement all necessary training. |
| Annually: August | DSM | Hardware | Evaluate useful life of critical servers on an annual basis, and replace as needed. |
| Annually: August | DSM, Information Systems Specialist | Software | Evaluate useful life of critical software on an annual basis, and replace as needed. |
| Annually: August | DSM, Information Systems Specialist | Software | Evaluate software version upgrade needs on an annual basis, and replace as needed. |
| Annually: August | DSM | Network Infrastructure | Evaluate the efficacy of network infrastructure and communications providers. |
| Annually: August | DSM | Internet & E-Mail | Evaluate the adequacy ISP providers. |
| Annually: August | COO, DSM, QAC | Websites | Evaluate websites’ functionality and content. |
| Annually: August | DSM, EMT | Security | Evaluate the adequacy of security measures. |
| Annually: August | DSM, Information Systems Specialist | Virus Protection | Evaluate software version upgrade needs on an annual basis, and replace as needed. |
| Sept. – Dec. 2008 | DSM | Network Infrastructure | Identify and implement a better connectivity option. |
| Annually: Sept. – Oct. | COO, CFO, DSM | Hardware | Budget for annual replacement and upgrades. |
| Annually: Sept. – Oct. | COO, CFO, DSM | Software | Budget for annual replacement and upgrades. |
| Annually: Feb. – Mar. and as needed | COO, DSM | Hardware | Review and update policies on an annual basis, or as needed. |
| Annually: Feb. – Mar. and as needed | COO, DSM | Software | Review and update policies on an annual basis, or as needed. |
| On-going and Annually: Feb. – Mar. | COO, DSM, QAC | Assistive Technologies | Remain informed of changes in the requirements of title III of the Americans with Disabilities Act. |
| Annually: Feb. – Mar. and as needed | COO, DSM | Network Infrastructure | Review and update policies on an annual basis, or as needed. |
| Annually: Feb. – Mar. and as needed | COO, DSM | Internet & E-Mail | Review and update policies on an annual basis, or as needed. |
| Annually: Feb. – Mar. and as needed | COO, DSM, QAC | Websites | Review and update policies on an annual basis, or as needed. |
| Annually: Feb. – Mar. and as needed | COO, DSM, QAC | Security | Review and update policies on an annual basis, or as needed. |
| Annually: Feb. – Mar. and as needed | COO, DSM | Virus Protection | Review and update policies on an annual basis, or as needed. |
| Annually: Feb. – Mar. and as needed | COO, DSM, QAC | Confidentiality | Review and update policies on an annual basis, or as needed. |
| Annually: Feb. – Mar. and as needed | COO, DSM, QAC | Data Backups | Review and update policies on an annual basis, or as needed. |
| April – May 2009 | COO, DSM, Program Coordinators | Hardware | Replace Video Surveillance Equipment at IYP-E and IYP-NW. |
| Annually: April – May | DSM, Information Systems Specialist | Hardware | Replace outdated microcomputers, laptops, and other IT equipment. |
| Website: 12/18/16 Intranet: 9/12/12 | Information Systems Specialist | Websites | Maintain CDS domains registered. |