CDS Family & Behavioral Health Services, Inc.

Information Technology Five Year Plan

FY 13-14 through FY 17-18

REPORT:  DECEMBER 31, 2014

Submitted to
Jim Pearce
Chief Executive Officer

Prepared by
Information Technology Team:

Laura Sanders	Samuel P. Clark	Peggy Vickers
	Data Systems Manager	Chief Operations Officer	Regional Coordinator

This publication can be made available in multiple media formats upon request.

JUNE 30, 2014 STATUS REPORT

Information Technology Five Year Plan:  FY 13-14 through FY 17-18

| Implementation Schedule | Responsibility | Category | Objectives | Status | Comments |
| --- | --- | --- | --- | --- | --- |
| Daily | CFO, DSM | Data Backups | Conduct daily backups on critical systems | Completed |  |
| Weekly | IT Specialist | Virus Protection | Conduct timely updates on virus definitions. | Completed |  |
| On-going | IT Specialist | Hardware | Conduct periodic maintenance on all equipment. | Completed |  |
| On-going | IT Specialist | Hardware | Maintain an up-to-date hardware inventory system. | In process |  |
| On-going | IT Specialist | Software | Conduct periodic updates on all software. | Completed |  |
| On-going | DSM | Software | Schedule and implement all necessary training for personnel who access online systems. | Completed |  |
| On-going | IT Specialist | Software | Maintain an up-to-date software inventory system. | Completed |  |
| On-going | COO, DSM | Websites | Maintain websites’ contents to be current. | Completed |  |
| On-going | EMT | Websites | Communicate website changes with personnel. | Completed |  |
| On-going | IT Specialist | Data Backups | Develop and maintain a backup schedule | Completed |  |
| On-going | DSM, Data Systems Staff, HR Specialist | Security | Schedule and implement all necessary security training. | Completed |  |
| Ongoing | DSM | Software | Stay abreast of changes associated with external data systems and ensure that we effectively incorporate any updates into our data collection, entry and management processes. | In process | Changes to RHY reporting requirements necessitated some changes in HMIS data entry which have been implemented in Gainesville and Palatka. The Lake City continuum of care has not yet upgraded to the new system so Lake City has not yet made the switchover. |
| Annually: Jul. – Sep. | COO, CFO, DSM | Software | Budget for replacement and upgrades of software. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Hardware | Review and update hardware policies on an annual basis, and as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Software | Review and update software policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Network Infrastructure | Review and update network policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Internet & E-Mail | Review and update internet & e-mail policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM, QAC | Websites | Review and update website policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM, QAC | Security | Review and update security policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Virus Protection | Review and update virus protection policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM, QAC | Confidentiality | Review and update confidentiality policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM, QAC | Data Backups | Review and update data backup policies on an annual basis, or as needed. | Completed |  |
| Annually: Jan. – Mar. | DSM | Network Infrastructure | Evaluate the efficacy of network infrastructure and communications providers. | In process | We still need to determine if we want to add remote sites to the network domain. |
| Annually: Jan. – Mar. | COO, DSM, IT Specialist | Internet & E-Mail | Evaluate the adequacy ISP providers. | Completed | We contracted with new ISP providers in March of 2014, purchasing faster internet services for all locations. |
| Annually: Apr. – Jun. | DSM, IT Specialist | Software | Evaluate useful life of critical software on an annual basis, and replace as needed. | To be done 4th Qtr. | We are in the process of investigating alternatives to the Medical Manager practice management system |
| Annually: Apr. – Jun. | DSM, IT Specialist | Software | Evaluate software version upgrade needs on an annual basis, and replace as needed. | To be done 4th Qtr. |  |
| Annually: Apr. – Jun. | DSM, EMT, IT Specialist | Security | Evaluate the adequacy of security measures. | To be done 4th Qtr. |  |
| Annually: Apr. – Jun. | DSM, IT Specialist | Virus Protection | Evaluate software version upgrade needs on an annual basis, and replace as needed. | To be done 4th Qtr. |  |
| Annually: Apr. – Jun. | COO, CFO, DSM, IT Specialist | Hardware | Evaluate need for replacement and upgrades of IT resources. | To be done 4th Qtr. |  |
| Annually: Apr. – Jun. | DSM, IT Specialist | Hardware | Replace outdated microcomputers, laptops, and other IT equipment. | To be done 4th Qtr. | We have a critical need for newer laptops |
| On-going and Annually: Apr. – Jun. | COO, DSM, QAC | Assistive Technologies | Remain informed of changes in the requirements of title III of the Americans with Disabilities Act. | Completed |  |
| Jul. – Sep. 2013 | COO, DSM | Hardware | Add backup domain controller server | Completed |  |
| Apr. – Jun. 2014 | DSM | Network Infrastructure | Identify and implement a better connectivity option. | Completed | We replaced our old T1 line with a 50 MB connection at each site. |
| Apr. – Jun. 2014 | COO, DSM, Program Coordinators | Hardware | Replace Video Surveillance Equipment at IYP-E. | Completed | We replaced the DVR at IYP-E in April of 2014 |
| Apr. – Jun. 2014 | COO, DSM | Hardware | Upgrade network hardware | Completed | We replaced network switches and routers at each site and added firewall equipment at remote sites. |
| Apr. – Jun. 2014 | COO, DSM | Hardware | Replace phone system | Completed | We switched to a voice over IP phone system in April of 2014. |
| Oct. – Dec. 2014 | CFO, DSM | Hardware | Replace fiscal server due to age | Completed |  |
| Oct. – Dec. 2014 | Facebook Committee | Websites | Develop a Facebook presence to enhance awareness and communication regarding program services. | Completed |  |
| Apr. – Jun. 2015 | COO, DSM | Software | Pursue avenues to eliminate the need for the Medical Manager practice management system | To be done 4th Qtr. |  |
| Apr. – Jun. 2015 | DSM | Websites | Limit access to CDS intranet to CDS staff and other approved users. | To be done 4th Qtr. |  |
| Website: 12/18/16 Intranet: 9/12/15 | DSM | Websites | Maintain CDS domain registration. | To be done in FY 15-16 and FY 16-17 |  |
| Apr. – Jun. 2017 | DSM | Hardware | Evaluate useful life of critical servers and replace as needed. | To be done in FY 16-17 |  |